## Slide 1
Going Native — Plan C
A ground-up native iOS + Android rebuild of Sleep,
driven by a long-running, self-checking multi-agent AI workflow.
Feasibility · pros & cons · costs · licensing (the big one)
Prepared overnight · 2026-06-15 · while the Howler html5 fix ships to your phone

## Slide 2
BOTTOM LINE UP FRONT
The code is the easy part
▸ Engineering feasibility: HIGH.
A multi-agent Opus 4.8 / Fable 5 pipeline can realistically produce most of two native codebases — scene engine, UI, integrations, tests, CI.
▸ The hard parts are NOT the code:
1) Real-device overnight-audio QA — the exact thing emulators fake badly. 2) App Store / Play review. 3) Asset & dependency licensing — your biggest concern, and correctly so.
▸ A bonus you'd get back:
Native sample-accurate looping RESTORES the Eno prime-offset engine and the synth-bed glue we just gave up in the web pivot.
▸ My recommendation, up front:
Test tonight's web fix first. If you still want native, pilot the cheap middle rung (native-audio shell) before committing to the full ground-up rewrite. Details on the last slide.
Executive summary · Sleep — Plan C
2

## Slide 3
THE CASE FOR LEAVING THE BROWSER
Why even consider native
— Tonight's Howler html5 fix is the best the browser allows — but the browser is always a guest in the OS's audio house.
— Native hands you the actual primitive the browser only imitates:
  iOS: AVAudioEngine / AVAudioSession (.playback) + the audio background mode — the OS owns the loop.
  Android: Media3 / ExoPlayer + a foreground media service — playback survives doze, screen-off, low memory.
— This is precisely what Spotify, Calm, and YouTube ship. “Stay asleep all night” stops being a fight and becomes a guarantee.
Rationale · Sleep — Plan C
3

## Slide 4
DON'T SKIP THE MIDDLE
Three ways to “go native”
RUNG 1
Native-audio shell
Capacitor / TWA wrapper around today's web UI + a native background-audio plugin.
Effort: LOW · reuse ~95%
Robustness: HIGH (native audio)
The 80/20. Pilot this first.
RUNG 2
Cross-platform rewrite
One codebase in React Native / Flutter / Kotlin Multiplatform, with native audio modules.
Effort: MEDIUM–HIGH
Robustness: HIGH
One team, two stores.
RUNG 3
Ground-up native
Separate Swift (iOS) + Kotlin (Android), hand-built per platform. WHAT YOU ASKED ABOUT.
Effort: HIGHEST
Robustness: HIGHEST
Best fidelity & longevity.
You asked specifically about Rung 3 — the rest of the deck focuses there. But I'd pilot Rung 1 first: it validates OS background audio for days of effort, not months.
Option spectrum · Sleep — Plan C
4

## Slide 5
PLAN C, CONCRETELY
The ground-up native architecture
iOS — Swift
· AVAudioEngine graph; one AVAudioPlayerNode per layer scheduling looping buffers at sample-accurate prime offsets.
· AVAudioSession .playback + UIBackgroundModes audio.
· MPNowPlayingInfoCenter + remote command center for lock-screen transport.
· MPVolumeView / fade ramps for the sleep timer.
Android — Kotlin
· Media3 / ExoPlayer looping sources per layer (or AudioTrack for full control).
· MediaSessionService + foreground service, type = mediaPlayback.
· Survives Doze, screen-off, low-memory reclaim.
· AudioFocus handling for headset / call interruptions.
▸ Shared & carried over unchanged: the scene JSON format, the design system, story text (Claude) + narration (ElevenLabs).
▸ The headline win: native sample-accurate looping brings the prime-offset Eno engine AND the synth bed back — the two things the web pivot had to sacrifice.
Architecture · Sleep — Plan C
5

## Slide 6
HOW THE BUILD ACTUALLY RUNS
The long-running multi-agent workflow
◆ Orchestrator agent
owns the plan + backlog, checkpoints to git, opens PRs at milestones, and spawns specialists:
· Architect — system design, scene-engine port
· iOS-audio / Android-audio — the overnight-survival core
· UI / design-system — screens from the brand spec
· Integrations — Claude text + ElevenLabs TTS
· Test / QA — unit, snapshot, integration
· Reviewer / critic — diff critique + license scan
Self-checking loops
Every change gated on: compile → unit tests → UI snapshot → lint. The Reviewer agent critiques each diff; nightly integration runs on CI (macOS runners for iOS, Android emulator).
Runs unattended for days/weeks
You review at milestone PRs, not line by line.
Model split
Opus 4.8 plans, owns the audio core, and gates merges. Fable 5 does the high-throughput implementation passes. (Appendix.)
Workflow · Sleep — Plan C
6

## Slide 7
AN HONEST DIVISION OF LABOUR
What the agents do vs. what still needs you
Agents do this well
✓ Two native codebases — engine, UI, glue
✓ Porting the scene JSON format verbatim
✓ Test suites + CI pipelines
✓ UI built from the design system spec
✓ Refactors, docs, dependency wiring
✓ License-scanning dependencies
Still needs a human
• Real-device overnight audio QA — emulators don't reproduce OS throttling faithfully
• App Store / Play submission, signing, certs
• Responding to review rejections
• Licensing decisions & asset clearance (judgment + contracts)
• Developer accounts, banking, tax setup
Feasibility · Sleep — Plan C
7

## Slide 8
THE UPSIDE
Pros of the native rebuild
▸ Bulletproof overnight audio — The OS owns the loop. The thing we've fought for a week stops being a risk.
▸ The Eno engine comes back — Sample-accurate native looping restores the prime offsets and the synth-bed glue.
▸ App Store / Play presence — Discoverability, credibility, real install funnel, optional paid/IAP later.
▸ Better performance & offline — No browser tax; assets bundled; instant cold start; true offline.
▸ Clean privacy story — No accounts, no telemetry → trivially clean App Privacy labels (a review advantage).
▸ Platform features — Lock-screen art, Siri/Assistant, widgets, Focus/Bedtime integration, CarPlay/AA later.
Pros · Sleep — Plan C
8

## Slide 9
THE DOWNSIDE
Cons & risks
▸ You lose instant web deploy — No more “merge → live on your phone in 2 minutes.” Builds, signing, store review now gate every release.
▸ Two platforms to maintain — (Rung 3) Swift + Kotlin = double the surface, double the OS-update churn, indefinitely.
▸ App review latency & rejection — Days per cycle; background-audio + any AI content draw scrutiny.
▸ Device-QA can't be fully automated — The one failure mode that matters most still needs real phones in real overnight conditions.
▸ Multi-agent drift & cost — Long autonomous runs can wander; needs the critic loop + your milestone reviews to stay on-brief.
▸ Up-front cost & time — Weeks-to-months and real dollars before the first install — vs. the web app that already works.
Cons · Sleep — Plan C
9

## Slide 10
WHAT IT COSTS
Budget — order-of-magnitude
Item
Cadence
Estimate
Notes
AI build (API tokens)
One-time
Low hundreds → low thousands of $
A 2-platform ground-up app is tens of millions of tokens over weeks. Fable-5-heavy bulk + Opus for core/review keeps it toward the low end; all-Opus pushes it up.
Your review time
One-time
The real cost
Milestone reviews, device testing, decisions. Hours, not dollars — but the binding constraint.
Apple Developer
$99 / year
Required
Per Apple account, to ship on the App Store.
Google Play
$25 once
Required
One-time registration.
ElevenLabs
Subscription
Paid tier required
Commercial ownership of narration needs a paid plan (free tier = no commercial use).
Anthropic API
Usage
Per story
Story-text generation (already in use).
Server (optional)
Monthly
Only if moved
If TTS/LLM move server-side off the client; otherwise $0.
Maintenance
Ongoing
Annual
OS updates, cert renewals, store-policy changes × two codebases.
Costs · Sleep — Plan C
10

## Slide 11
HOW LONG
Period — phased, estimate
Pilot — Rung 1 audio shell
Wrap today's UI, drop in a native background-audio plugin. Proves OS overnight audio cheaply, before any rewrite spend.
~ days
Plan C MVP — one platform
Core scenes + sleep timer + Night Drift on iOS (or Android). Stories deferred. Agent build + your milestone reviews.
~ 2–4 weeks
Second platform + parity
Port to the other OS; shared scene format makes this faster than the first.
~ +2–3 weeks
Stories, polish, submission
TTS/LLM integration, design polish, store assets, privacy labels, and the review cycles themselves.
~ +3–6 weeks
Estimates dominated by device-QA and store-review latency — not code-writing speed.
Timeline · Sleep — Plan C
11

## Slide 12
YOUR BIGGEST CONCERN
Licensing — the seven buckets
Audio — Pixabay scenes
Low risk
Commercial OK, no attribution; bundling in an app is fine.
Audio — freetousesounds
Action needed
Requires attribution + bars redistributing originals. forest-evening uses it.
AI narration — ElevenLabs
OK if paid tier
Paid plan = you own output, perpetual commercial rights.
AI story text — Claude
OK
Outputs assigned to you under commercial terms.
Fonts
Verify
Editorial serif needs an APP-EMBEDDING license; default to OFL.
Photography
Open gap
Scene photos need commercial, app-distributable image licenses.
Code & OSS deps
OK
AI output rights are yours; deps are permissive (MIT/Apache).
Licensing — overview · Sleep — Plan C
12

## Slide 13
LICENSING IN DETAIL · 1 OF 3
Audio assets — the live one
✓ Pixabay (most scenes — rain, monsoon, ocean, etc.)
Pixabay Content License: free, commercial use OK, no attribution. Bundling inside the app is fine. You only can't sell the sound files as a standalone pack. Lowest-risk bucket.
! freetousesounds (forest-evening: forest-rain + creek variants)
Their license requires ATTRIBUTION (a visible credit/link) and prohibits redistributing the original sounds unmodified — and flags that app-developer commercial use may need a separate non-exclusive license. Our files are re-encoded/trimmed, which helps, but “modified” should mean genuinely redesigned.
  Reconcile with “no chrome”: a tucked-away About/Credits screen is the usual fix — a media-credits list isn't marketing UI. Or replace these specific clips with Pixabay/OFL-clean equivalents.
! “User-provided” & any unknown-source files (e.g. wind-2)
Provenance must be confirmed before commercial distribution. The Reviewer agent can produce a per-file license manifest from the existing .json sidecars as step one.
Licensing — audio · Sleep — Plan C
13

## Slide 14
LICENSING IN DETAIL · 2 OF 3
AI-generated content
✓ ElevenLabs — narration (TTS)
On a PAID plan you own the generated audio with perpetual commercial rights — even after cancelling. Free tier = no commercial use + forced “elevenlabs.io” attribution. They retain a license to train on your content. Their Sound-FX / Music products have standalone-redistribution limits, but in-app narration is squarely fine.
✓ Anthropic / Claude — story text
Under the commercial terms, rights to outputs are assigned to you; usable in-app. Keep generation policy-compliant (the Prohibited Use Policy).
! If you ever add AI-generated MUSIC beds
Check that specific product's commercial clearance and any marketplace redistribution limits before shipping it as a scene layer. Music rights are materially trickier than TTS.
▸ Net: the AI-content buckets are the SAFE ones — provided narration runs on a paid ElevenLabs tier.
Licensing — AI content · Sleep — Plan C
14

## Slide 15
LICENSING IN DETAIL · 3 OF 3
Fonts, photos, code & deps
! Fonts — the editorial serif
Many foundries license web use ≠ app embedding. Confirm an app-embedding/redistribution license, or default to an SIL-OFL serif (e.g. a Google Fonts serif) which is safe to embed and ship. Lowest-friction path.
! Photography — biggest open visual gap
Already flagged in the brief. Store distribution needs commercial, app-distributable image licenses (model/property releases where relevant) — or shoot/replace. Don't ship borrowed imagery.
✓ Code written by Opus / Fable
Anthropic grants you rights to model outputs — the generated code is yours. No copyleft contamination as long as agents don't paste GPL/AGPL snippets; the Reviewer agent runs a license scan to enforce that.
✓ Open-source dependencies
ExoPlayer (Apache-2), Howler (MIT), RN/Flutter (permissive). Ship a NOTICES file; no obligations beyond attribution-in-app.
Licensing — fonts/photos/code · Sleep — Plan C
15

## Slide 16
ONE THING TO DECIDE EARLY
Background entitlements & the “no notifications” tension
iOS
The “audio” background mode is free but reviewed — a sleep app legitimately qualifies. The session must keep producing audible output or the OS ends it (no silent keep-alive tricks needed; real audio is playing).
Android 13+
Reliable background playback REQUIRES a foreground media service — which mandates an ongoing media notification. This rubs against the brief's “no notifications, ever.”
▸ Your call: a media-playback notification is an OS transport control (play/pause on the lock screen), not a push or marketing alert. It's arguably in-spirit — and it's the price of bulletproof Android background audio. Worth deciding before the rebuild, because it shapes the Android architecture.
▸ Bonus: the no-accounts / no-telemetry stance makes App Privacy labels trivially clean — a genuine advantage at review.
Entitlements · Sleep — Plan C
16

## Slide 17
AT A GLANCE
Risk matrix
Risk
Likely
Impact
Mitigation
Device audio QA can't be fully automated
High
High
Real-phone overnight test gates each milestone; consider a small device set.
App-store review (audio + AI content)
Med
Med
Clean privacy labels; justify the audio entitlement; budget review cycles.
Audio licensing (freetousesounds / unknown)
Med
High
Per-file manifest; add credits screen or replace clips.
Font / photo licensing
Med
Med
Default to OFL fonts; source or shoot licensed imagery.
Multi-agent drift over a long run
Med
Med
Critic loop + milestone PR reviews + tight scene-format contract tests.
Cost / time overrun
Med
Med
Pilot Rung 1 first; Fable-heavy bulk; hard budget ceiling.
Two-codebase maintenance burden
High
Med
Consider Rung 2 (one cross-platform codebase) instead of Rung 3.
Risk · Sleep — Plan C
17

## Slide 18
WHAT I'D DO
Recommendation & decisions I need from you
1. Test tonight's web fix first.
If the Howler html5 build survives the night, native becomes a reach-for-the-stars upgrade, not a rescue — which changes the math.
2. If you still want native, pilot Rung 1 (native-audio shell).
Days of effort to validate real OS background audio on your phone before committing months to a ground-up rewrite.
3. Greenlight full Plan C only once the pilot proves the audio and the licensing checklist is clear.
Decisions I need from you
• Cross-platform (Rung 2, one codebase) vs. separate native (Rung 3)?
• The Android media-notification call — acceptable, or a dealbreaker?
• Budget ceiling for the agent build run?
• Story TTS/LLM — stay client-side, or move server-side?
• Asset clearance go/no-go: replace freetousesounds + source licensed photos?
Recommendation · Sleep — Plan C
18

## Slide 19
APPENDIX
Opus 4.8 vs. Fable 5 for the build
Opus 4.8
Deepest reasoning. Use for:
· System architecture
· The audio-engine core (the hard part)
· Security & licensing review
· The Reviewer/critic agent
· Merge gating
Fable 5
Fast, high throughput. Use for:
· Bulk implementation passes
· Test generation
· Boilerplate & glue code
· Docs & changelogs
· Routine refactors
Pattern: Opus plans and reviews; Fable executes; Opus gates merges. Cheaper than all-Opus, higher quality than all-Fable.
Appendix · Sleep — Plan C
19